SEP Meeting 23/01/2026 13:30 – 15:30:

Goals:

- Delegate tasks

- Begin getting text-based AI commentary working

- Begin redesigning front end

- Rewrite/add test cases

- Decide upon which data we want to use from FastF1

- Plan and implement our agile approach

- Decide on a sprint

Achieved:

- Tasks delegated:

- Ella to work on AI commentary

- Callum to work on dynamic seeking

- Felix + Kyrian to work on tests

- Leo to begin modernising the front end

- Sprint decided – 23/01/2026 to 02/02/2026 (testing day), goals:

Must:

- Have some sort FastF1 data implemented

- Publicly hosted, ready for a user to test

Should:

- Slightly more modern front end

Could:

- Implement weather data from FastF1 to display/update the front end

Todo next meeting:

- Finalise which data is useful from FastF1